1. EXPEDITED NOTICE TO PROCEED [108] (REVISED 11-3-11)

This project will have an expedited Notice to Proceed. The awarded Contractor is required to submit the completed performance and material bonds, and insurance certificates five calendar days after the project is awarded, with the day after the award counting as the first day. The Notice to Proceed will be issued with an effective date set approximately ten days after the award date.