1. Traffic control – Day [618] (added 7-14-22)

Traffic control is measured by the day.

Payment for all costs associated with performing traffic control is included in the bid item Traffic Control – Day. Traffic Control – Day is defined as any day in which traffic control is installed, maintained, or removed.

Correct traffic control deficiencies that affect the safety of the travelling public immediately. Correct all other traffic control deficiencies within 24 hours of receiving written or verbal notification. The Project Manager may apply a deduct of $250 per day due to traffic control operations not meeting the requirements set forth in Section 618.

No payment will be made for traffic control which does not meet the approved traffic control plan. Maintenance of traffic control devices on a no workday as directed by the Project Manager will be paid as a day.